## Slide 1: Overview of the LHCC/UCG confidential information ITK Internal Review Imagine a 25 minute presentation
https://indico.cern.ch/event/675472/

## Slide 2: 2.4.4. Luminosity and Beam Protection
Short PBS dictionary
  4 stations per side, 8 in total
    inside the IST at r≈10 cm and z≈1.9m
  each station with 3 diamond (1x1 cm2) sensors and their respective read-out
  two multi-pad with 80 MHz ASIC read-out:
    background/abort, luminosity (like current BCM)
  one single pad: 40 μs current measurement (like current BLM)

## Slide 3: 2.4.4. Luminosity and Beam Protection
Presentation of the BoE: total costs, cost profile
  Total cost ~300 kCHF, 2/3 (sensors, electronics) peaked in 2020/21
  Sensor yield specific to diamond.
  For read-out pre-processors (QF5) detailed understanding of architecture coupled with standard read-out capabilities is needed.
  No market surveys needed.
PBS Code | Element | Cost Quality Factor | Cost [CHF]
2.4.4 | Luminosity and Beam Protection |  | 293,400
2.4.4.1 | Sensors | 2 | 64,000
2.4.4.2 | Electronics | 3 | 130,000
2.4.4.3 | Hybrids | 3 | 16,000
2.4.4.4 | Local Supports | 2 | 8,400
2.4.4.5 | Services | 2 | 12,000
2.4.4.6 | Off Detector | 5 | 63,000

## Slide 4: WBS Name: <2.X.X name>
Status of “details of the schedule”
  Include segments of the schedule for illustration (Gantt charts)
  Discussion of the assumptions of the schedule especially drivers and choke points
  If you are talking about a long duration activity (months or years) please sketch out how you arrived at the total
  <your text here>

## Slide 5: 2.4.4. Luminosity and Beam Protection
Status of “knowledge of milestones from schedule”
  Final specifications review Q3-2018
  PDR Q1-2019
  FDR/PRR Q3-2019

## Slide 6: WBS Name: <2.X.X name
Year | Academic | Engineer | Technician | Programers | Student | Total
2018 |  |  |  |  |  | 
2019 |  |  |  |  |  | 
2020 |  |  |  |  |  | 
2021 |  |  |  |  |  | 
2022 |  |  |  |  |  | 
2023 |  |  |  |  |  | 
2024 |  |  |  |  |  | 
2025 |  |  |  |  |  | 
A best estimate of the required manpower for this task for various categories of manpower as a function of year
If necessary please take another slide to explain the background to this calculation

## Slide 7: WBS Name: <2.X.X name>
Status of submissions to the Risk Manager
  What are the major risks, what is the impact and what is the risk mitigation strategy
  <your text here>